## Slide 1: Project Recovery Plan: Getting Back on Track
Realigning Scope, Timelines & Execution Rhythm

## Slide 2: Project Recovery Strategy
• Root Cause Analysis:
- Integration complexity with legacy systems
- Unplanned scope additions by client
• Re-baseline Timeline:
- Update project plan with revised delivery dates
- Client buy-in on new milestones
• Accelerate Delivery:
- Crash: Add dev/test resources temporarily
- Fast-track: Overlap design and development
• Agile Sprint Execution:
- Weekly sprints with demo at the end
- Immediate client feedback and course correction
• Integration War-Room:
- Daily standups with tech leads
- Blocker resolution within 24 hours
• Scope Change Control:
- Formal Change Request log
- Focus MVP delivery; defer nice-to-haves

## Slide 3: Why This Matters
Restores confidence, avoids further slippage, and re-centers delivery on business-critical outcomes.